|  |  |  |
| --- | --- | --- |
| Outline Task | Time | Target Date |
| Initial Research, Analysis | 1 month | Early October |
| Project Plan | 2 weeks | Mid October |
| Requirements Specification and Test Plan | 3 weeks | Early November |
| Interface Design | 1 month | Mid December |
| Program/ Data Structure Design | 1 month | Mid-January |
| Implementation | 2 months | Early March |
| Testing | 1 weeks | Early March |
| Evaluation | 1 weeks | Mid-March |
| Final Submission of Project | Before Easter | Mid-March |

**Outline Planning**

Outline of Tasks